Dignity Operational Burial Space Plan

26.02.2024

Introduction

This document provides a more in-depth overview of the burial land currently available in two of the cemeteries highlighted within the 35-Year Strategic Plan. The focus of this operational plan will firstly be East Herringthorpe and Maltby Cemeteries as a priority for development, both internally and externally, based on the number of operational years remaining.

This document will provide an overview of the areas available for full burial and interment of cremated remains (ashes) within the specified sites while also considering religious requirements. The figures presented within the document take into consideration space required for infrastructure e.g., pathways and access points.

The plan also identifies alternative land within East Herringthorpe that can be utilized for burial space if planning permissions are not granted for the proposed expansion with the cemetery boundary which is currently in the planning application process.

The outcome of the planning application will be incorporated within this document and figures updated accordingly once further information has been received.

This plan will be updated with operational data for the other sites highlighted as requiring attention within the 35 Year Plan as other cemeteries start nearing capacity.

East Herringthorpe

As mentioned within the 35-Year Strategic Plan, East Herringthorpe Cemetery is currently RAG rated as green overall, with minimal concerns for non-religious burial space.

Muslim Burial Section

The Muslim Burial section in East Herringthorpe has been RAG rated amber and is causing concerns for the Muslim community regarding the number of operational years remaining. This report will give a more in-depth overview of the space/land remaining and additional land which could be utilised for the use of burials if planning permission is not granted for the proposed expansion adjacent to the existing Muslim section.

The below data shows the number of burials over the last 9 years within the Muslim section.

| Year | Lined | Earthen | Baby |
| --- | --- | --- | --- |
| 2015 | 14 | 3 | 14 |
| 2016 | 12 | 3 | 9 |
| 2017 | 16 | 7 | 7 |
| 2018 | 16 | 2 | 13 |
| 2019 | 18 | 7 | 12 |
| 2020 | 27 | 8 | 10 |
| 2021 | 33 | 8 | 12 |
| 2022 | 18 | 9 | 25 |
| 2023 | 28 | 3 | 18 |
| Average Total | 20.2 | 5.5 | 13.3 |
| Percentage Use | 52% | 14% | 34% |

Operational Land Currently Available – Muslim Burials

The figures below give an approximate number of operational years left, based on average burial rates, for the current number of lined graves and earthen graves available in the section. Baby burials have also been considered.

| Burial Type | Existing Plots Available | Operational Years left |
| --- | --- | --- |
| Lined Graves | 80 | 4 years |
| Earthen Graves | 12 | 2 years 2 months |
| Baby/Children’s Graves | 16 | 1 year 2 months |

Planned Expansion Area – Muslim Burials

The planning process is currently underway for the proposed new expansion area and subject to the final planning being granted this operational plan will be updated with the relevant information.

Areas allocated for specific religious burials will be confirmed when the planning process is complete.

Available Undeveloped Operational Land – Muslim Burials

There have been numerous meetings held with grounds maintenance sub-contractors, regarding potential burial space within and close to the Muslim Burial section.

If planning permission is not granted for the proposed expansion there will be room to continue the already established current Muslim burial section, into the space where the access road would have been created. This would work as a continuation from the current rows already in place.

In this area alone, there would be space for approximately a further 4 rows, including gravel access paths between graves. These additional 4 rows would provide approximately:

| Burial Type | Number of Plots Available | Operational Years Created |
| --- | --- | --- |
| Lined Graves | 84 | 4 years 2 months |

Based on average burial rates and for uniformity this area would be kept for lined graves.

If this option was taken, when the number of lined tombs currently left available reaches 30 (1.5 year of operational use remaining), the specialist contractor will be commissioned to install the full 84 lined graves.

Another area of potential land has been identified across the road from the existing Muslim burial section, which if needed, could be used as a new section.

The below images show the space where the additional section would be situated. The third image shows where three trees would need to be removed, as well as test digs conducted to get an idea of land quality.

Burials in this identified section would have to adhere strictly to the permit granted, due to limited space available. This new section could provide approximately:

| Burial Type | Number of Plots Available | Operational Years Created |
| --- | --- | --- |
| Lined Graves | 96 | 4 Years 8 months |
| Earthen Graves | 20 | 4 years |
| Baby/Children’s Graves | 52 | 4 Years |

Figures are approximate and could change based on demand.

Summary Statement

With the existing space currently available plus the additional space identified, the following number of approximate operational years could be achieved, if the planned expansion is not granted planning permission.

| Burial Type | Existing plots available | Operational Years Left | Operational Years Gained with Identified Spaces | Total Operational Years |
| --- | --- | --- | --- | --- |
| Lined Grave | 80 | 4 years | 8 Years 10 Months | 12 Years 10 months |
| Earthen Grave | 12 | 2 years 2 months | 4 years | 6 Year 2 Months |
| Baby/Children’s Grave | 16 | 1 year 2 months | 4 Years | 5 Year 2 Months |

Figures are approximate and could change based on demand.

Areas for other religious denominations and non-religious burials/interments for cremated remains

The below data shows the number of burials over the last 9 years within the other sections.

| Year | New Burials (inc Baby Graves) | Re Opens Burials/Cremated Remains | New Cremated Remains |
| --- | --- | --- | --- |
| 2015 | 42 | 80 | 22 |
| 2016 | 48 | 77 | 12 |
| 2017 | 32 | 56 | 12 |
| 2018 | 42 | 52 | 13 |
| 2019 | 28 | 75 | 9 |
| 2020 | 52 | 74 | 13 |
| 2021 | 36 | 56 | 14 |
| 2022 | 36 | 49 | 16 |
| 2023 | 37 | 32 | 23 |
| Average Total | 39.2 | 61.2 | 14.9 |
| Percentage Use | 34% | 53% | 13% |

Operational Land Currently Available

The table below shows approximately how many operational years are currently available on developed land.

| Burial Type | Existing plots available | Operational Years available currently. |
| --- | --- | --- |
| New Full Burial Plots (inc baby) | 107 | 2 years 8 months |
| New Cremated Remains | 57 (not including private gardens) | 4 years |

Available Undeveloped Operational Land

If planning is not approved for the proposed expansion, there is plenty of space available that can be developed for use as additional plots when required. There is no current concern, as there is also the use of the Dignity private gardens.

See Appendix 1 – East Herringthorpe Cemetery Operational Map.

|  | Section A- Potential 5 full burial plots available in this existing area depending on successful grounds testing. |
| --- | --- |
|  | Section CCC (new children’s section)- Potential space for a further 54/55 full burial plots subject to successful grounds testing. |
|  | Section AA (Cremated Remains) 40 full burial plots available subject to successful grounds testing. |
|  | New section, potential EEE- Trees would need to be assessed, and potentially require cutting back for safety of memorials. This would give approximately 50 full burial plots allowing for x2 paths, 60 full burial plots available without paths. |
|  | E section - Approximately 24 full burial plots, however, there have been issues with ground stability, therefore further investigations will be carried out before this is brought into operational use. |
|  | J section- A further 6 full burial plots could be added within this existing section, subject to successful grounds testing. |
|  | L Section- An additional 2 full burial plots can be added into this existing section, subject to successful grounds testing. |
|  | FF section - To extend this section the hedge will be removed alongside all other greenery/shrubs in this area, creating approximately 60 full burial plots and 30 cremated remains plots, subject to successful grounds testing. |
|  | New Section, potential T section- This space could allow for a further 42 full burial plots, subject to successful grounds testing. The trees seen in the image would be used as a divider from the neighbouring existing section. |
|  | Continuation of Section V- All hedges and plants to be removed, and it would require levelling. This area could provide 34 full burial plots subject to successful grounds testing or another area for parking if not suitable. |
|  | Section S- Remove all shrubs and hedges and level. This would provide approximately 54 full burial plots subject to successful grounds testing. |

Summary Statement

The below highlights the current provision along with the additional operational use that could be achieved utilising the various pockets of additional land identified on site.

| Burial Type | Operational Years Left | Additional Spaces Identified | Operational Years Gained with Identified Spaces | Total Years |
| --- | --- | --- | --- | --- |
| New Full Burial (inc baby) | 2 years 8 months | 371-382 | 9 years 5 months – 9 years 9 months | 12 years 1 months – 12 years 5 months |
| New Cremated Remains | 4 years | 30 | 2 years | 6 years |

Figures are approximate and could change based on demand.

Concluding Statement

At East Herringthorpe cemetery there is sufficient land to provide the number of operational years identified above. Considering that this does not/may not provide burial provision longer term the Council are required to provide land to extend or create new cemetery provision with Dignity being contractually obliged to develop the land to make operational and manage operationally, seeking relevant planning and carrying out sufficient grounds testing for suitability.

Maltby Cemetery

Maltby Cemetery has been RAG Rated Red within the 35-Year Strategic Plan.

The below data shows the number of burials over the last 9 years within Maltby Cemetery:

| Year | New Burials (inc Baby Graves) | Re Opens Burials/Cremated Remains | New Cremated Remains |
| --- | --- | --- | --- |
| 2015 | 16 | 41 | 6 |
| 2016 | 14 | 46 | 7 |
| 2017 | 25 | 34 | 2 |
| 2018 | 12 | 23 | 6 |
| 2019 | 25 | 44 | 3 |
| 2020 | 20 | 39 | 9 |
| 2021 | 20 | 40 | 9 |
| 2022 | 15 | 31 | 3 |
| 2023 | 21 | 37 | 8 |
| Average Total | 18.6 | 37.2 | 5.8 |
| Percentage Use | 30% | 60% | 10% |

Operational Land Currently Available

There are approximately 95 spaces left. There have been graves lost in the past due to collapse, rock seams and machinery access issues making it very difficult to give exact numbers.

The chart below shows, based on average burial rates, the approximate number of operational years available.

| Burial Type | Existing plots available | Operational years available currently |
| --- | --- | --- |
| New Full Burial Plots (inc baby) | 95 (if used exclusively for all full burials) | 5 years |
| New Cremated Remains | 95 (if used exclusively for all cremated remains) | 16 years 5 months |

Due to poor ground conditions identified, the only way to understand fully the number of operational years remaining will be at the point of excavation.

Figures are approximate and could change based on demand.

Available Undeveloped Operational Land

There has been additional space identified in the cemetery which would provide the below years of operational use, providing the ground is suitable.

| Burial Type | New potential plots found | Approximate years gained |
| --- | --- | --- |
| New Full Burial (inc baby) | 13 | 8 months |
| New Cremated Remains | 40 | 6 years 10 months |

This image shows roughly where this new space would be allocated for either cremated remains or Full burials.

Concluding Statement

For Maltby cemetery there is no adjacent land that could be brought into use to extend the existing cemetery. The Council are required to provide land to extend or create new cemetery provision with Dignity being contractually obliged to develop the land to make operational and manage operationally.